**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 01 November 2022 |
| Team ID | PNT2022TMID11825 |
| Project Name | Project – NewsTracker Application |
| Maximum Marks | 8Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | | **Functional**  **Requirement (Epic)** | | **User Story**  **Number** | | **User Story / Task** | | **Story Points** | | | **Priority** | **Team Members** | |
| Sprint-1 | | User Panel | | USN-1 | | The user will login into the website and go through the services available on the webpage. | | 20 | | | Medium | Abarna. R  Dhanasri. M  Bhavatharani. M  Sangavee. P | |
| Sprint-2 | | Agent Panel | | USN-2 | | The role of the agent is to check out the complaint tickets and to contact the user and solve the complaint they raise. | | 20 | | | High | Abarna. R  Dhanasri. M  Bhavatharani. M  Sangavee. P | |
| Sprint-3 | | Admin Panel | | USN-3 | | The role of the admin is to check out the database about the availability and have a track of all the things that the users are going to experience and manage the agent and complaint tickets. | | 20 | | | High | Abarna. R  Dhanasri. M  Bhavatharani. M  Sangavee. P | |
| Sprint-4 | | Chat Bot | | USN-4 | | The user can directly talk to Chatbot regarding the services. Get the recommendations based on information provided by the user. | | 20 | | | High | Abarna. R  Dhanasri. M  Bhavatharani. M  Sangavee. P | |
| **Sprint** | | **Functional**  **Requirement**  **(Epic)** | | **User Story**  **Number** | | **User Story / Task** | | **Story Points** | **Priority** | | | **Team Members** | |
| Sprint-5 | | Final Delivery | | USN-5 | | Container of applications using docker kubernetes and deployment the application. Create the documentation and final submit the application | | 20 | High | | |  | |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 10 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 10 | 29 Oct 2022 |
| Sprint-2 | 6 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 7 | 03 Nov 2022 |
| Sprint-3 | 6 | 3 Days | 07 Nov 2022 | 09 Nov 2022 | 6 | 09 Nov 2022 |
| Sprint-4 | 5 | 3 Days | 09 Nov 2022 | 12 Nov 2022 | 5 | 12 Nov 2022 |
| Sprint-5 | 8 | 6 Days | 13 Nov 2022 | 19 Nov 2022 | 8 | 17 Nov 2022 |

